# PrivaSend - Product Requirements Document (PRD)

Version: 1.0
Date: January 27, 2026

Team:

Naveli Garg, Hina Khan, Sahil Mehta, Fareed Shaik, Vani Aggarwal, Rajesh Sriram, Saikumar Vasudevan, Mohit Kumar, Mangesh Khodke, Saurabh Verma

Program: Outskill AI Generalist Fellowship C5

Demo Day: March 28, 2026 (Bangalore)

Table of Contents

EXECUTIVE SUMMARY	5

1. PROBLEM STATEMENT	6

The Privacy Paradox in AI Adoption	6

2. TARGET AUDIENCE (ICP)	7

Primary ICP: Mid-Sized Enterprises	7

Secondary ICP: SMBs	7

Out-of-Scope (For MVP):	7

Persona Example (From Pitch):	7

3. SOLUTION OVERVIEW	8

Product Vision:	8

Core Workflow:	8

Key Differentiators:	8

Technical Architecture (High-Level):	8

4. MVP SCOPE (Must-Have for Demo)	9

Must-Have Features (Demo-Critical):	9

Nice-to-Have (V1 Post-MVP):	9

Future Vision (V2+):	9

Explicitly Out-of-Scope (For 6 Weeks):	10

5. TECHNICAL ARCHITECTURE	11

Tech Stack (Outskill-Aligned):	11

Data Flow:	11

Regex Patterns (Starter Set):	12

Privacy Architecture:	12

6. USER EXPERIENCE (UX) FLOW	13

User Journey:	13

UI States (Bubble/Lovable):	13

Mobile Responsiveness:	13

7. COMPETITIVE POSITIONING	15

Direct Competitors:	15

Indirect Competitors:	15

White Space (PrivaSend's Moat):	15

Positioning Statement:	15

8. MONETIZATION STRATEGY	16

Freemium Model:	16

Revenue Projections (Hypothetical):	16

Growth Paths:	16

Competitive Pricing:	16

9. TESTING PLAN	17

Test Corpus (50 Samples):	17

Pass/Fail Criteria:	17

Edge Cases to Test:	17

Testing Workflow:	17

10. ERROR HANDLING & EDGE CASES	18

Scenario 1: 50MB PDF Upload	18

Scenario 2: OpenAI API Down	18

Scenario 3: 0 PII Found	18

Scenario 4: False Positive (Date Matches SSN)	18

Scenario 5: Corrupted PDF	18

UI States (From PRD Section 3):	18

11. DATA SECURITY & PRIVACY GUARANTEES	19

Core Principles:	19

Data Lifecycle:	19

What We Log (Supabase):	19

Proof of Safety (UI):	19

Compliance Basics (For MVP):	19

12. DEMO DAY STRATEGY	21

Demo Flow (3 Minutes):	21

Visual Elements:	21

Fallback Plan:	21

"Wow Factor" Ideas:	21

13. COMPETITIVE RESEARCH (Action Item)	22

14. GO-TO-MARKET (Post-MVP)	23

Phase 1: Validation (Weeks 7-12)	23

Phase 2: Pilot (Months 3-6)	23

Phase 3: Launch (Month 6+)	23

15. TEAM PROCESS & CADENCE	24

Meetings:	24

Communication:	24

Roles (Suggested - Team to Finalize Jan 28):	24

Version Control:	24

16. SCOPE CREEP PREVENTION	26

Feature Freeze Date: Feb 23 (End of Week 4)	26

Parking Lot (v2 Ideas):	26

Decision Framework:	26

17. OPEN QUESTIONS TRACKER	27

Unresolved from Meetings:	27

Research Questions:	27

18. RISKS & MITIGATIONS	28

Product Risks:	28

Market Risks:	28

Technical Risks:	28

Team Risks:	28

Demo Day Risks:	29

Kill Criteria (When to Pivot):	29

19. CURRICULUM MAPPING (Rewatch Guide)	30

CRITICAL SESSIONS (Must Rewatch):	30

HIGH PRIORITY:	30

MEDIUM PRIORITY (If Time Permits):	30

LOW PRIORITY (For Reference Only):	31

20. SUCCESS METRICS (Demo Day Judging Criteria)	32

21. COMPLETE CURRICULUM REFERENCE	33

NEXT STEPS (Immediate Actions)	34

By Jan 28 (Tomorrow's Meeting):	34

Week 1 (Jan 28 - Feb 2):	34

Week 2 (Feb 3-9):	34

Weeks 3-4 (Feb 10-23):	34

Weeks 5-6 (Feb 24 - Mar 9):	34

Product Qualifiers (Late Feb):	34

Demo Day (March 28):	34

APPENDIX	35

A. Glossary:	35

B. References:	35

C. Contact Info:	35

## EXECUTIVE SUMMARY

Product Name: PrivaSend (formerly SafePrompt)
Working Tagline: "Safe by Design - Every Time You Use AI"

Problem: 57% of enterprise employees leak sensitive data into LLMs (TELUS survey). Average data breach costs $4.45M (IBM). SMBs lack affordable DLP tools ($10K-100K+ enterprise solutions).

Solution: Runtime prompt governance system that redacts PII/confidential data BEFORE sending to LLMs, then completes the user workflow by routing cleaned prompts and returning answers in one interface.

Unique Value:

- Completes the workflow (competitors stop at redaction)

- One-click AI answer (no copy-paste)

- Local-first privacy (ephemeral processing)

- SMB-focused pricing ($15-25/user/month vs. $10K+ enterprise)

MVP Scope (6 weeks): Web app with regex-based PII redaction, basic logging, Bubble/Lovable UI, n8n backend, one LLM integration (OpenAI).

Success Metrics:

- ≥95% redaction accuracy on test corpus

- <10% false positives

- Working demo by Product Qualifiers (late Feb)

- 3-minute pitch ready by Jan 28

## 1. PROBLEM STATEMENT

### The Privacy Paradox in AI Adoption

Context:

- LLM usage exploding in SMBs: 57% of employees use ChatGPT for work (TELUS Digital Study)

- Shadow AI adoption: Employees paste sensitive data without IT approval

- Breach costs: $4.45M average (IBM); GDPR fines up to 4% revenue

Pain Points:

- For Employees:

  - Need AI productivity (code gen, document drafting, research)

  - Don't realize they're leaking PII (SSNs, emails, API keys)

  - Manual redaction = time-consuming, error-prone

- For SMBs (10-500 employees):

  - Can't afford enterprise DLP ($10K-100K+/year)

  - Lack in-house compliance teams

  - Face regulatory risk (GDPR, HIPAA, CCPA) without protection

- For Decision-Makers (CISOs, Compliance Officers):

  - Need to enable AI use (competitive pressure)

  - Must prevent data leakage (legal liability)

  - Current solutions: Ban LLMs (kills productivity) OR ignore risk (invites breach)

Evidence:

- Samsung incident: Employees leaked source code to ChatGPT (pre-paid subscription)

- 40% of data breaches stem from "forgetting to blur a name on a PDF" (anecdotal but directionally correct)

- GDPR: 4% revenue fine; HIPAA: $50K per violation

## 2. TARGET AUDIENCE (ICP)

### Primary ICP: Mid-Sized Enterprises

- Size: 100-500 employees

- Sectors: Finance, Healthcare, Legal, HR

- Pain: Acute compliance risk from shadow AI; existing tools too expensive

- Willingness to Pay: $10K-50K/year for safe LLM integration

- Decision-Makers: CISOs, Compliance Officers, IT Directors

- Example: Regional law firm with 200 employees, handles NDAs, can't afford $100K DLP

### Secondary ICP: SMBs

- Size: 10-100 employees

- Sectors: Tech startups, consulting agencies, small healthcare practices

- Pain: Using LLMs for productivity (code, customer support), no budget for enterprise tools

- Willingness to Pay: $1K-10K/year if easy to deploy

- Decision-Makers: Founders, Ops Managers

- Example: 20-person SaaS startup using ChatGPT for support tickets, risking API key leakage

### Out-of-Scope (For MVP):

- Individual consumers (B2C pivot later)

- Large enterprises with in-house governance (already have solutions)

- Non-LLM AI users (computer vision, robotics)

- Unregulated startups prioritizing speed over safety

### Persona Example (From Pitch):

- "The Busy HR Manager" - Uses ChatGPT to draft job descriptions, accidentally pastes employee SSNs from internal spreadsheet

- "The Consultant" - Needs AI for client reports but works with NDAs, can't risk leakage

- "The Small Clinic Owner" - Uses AI for patient summaries, must stay HIPAA-compliant

Mentor Feedback Addressed:

- "ICP too broad" → Narrowed to regulated SMBs (finance, healthcare, legal)

- "Why mid-sized vs. large?" → Large corps have alternatives; SMBs underserved

## 3. SOLUTION OVERVIEW

### Product Vision:

PrivaSend is the "Grammarly of AI Safety" - a lightweight, always-on governance layer that lets SMBs use LLMs safely without manual redaction or expensive enterprise tools.

### Core Workflow:

- User uploads file/pastes text (via web interface - Lovable UI)

- Automated redaction (n8n backend with regex + optional NER)

  - Detects: Emails, SSNs, phone numbers, API keys, credit cards, medical records

  - Replaces with placeholders: [EMAIL], [PHONE], [SSN], [API_KEY]

- Shows what was hidden (transparency: "6 emails redacted, 2 phone numbers removed")

- Confidence score (e.g., "98% safe - no leaks detected")

- One-click AI button (sends redacted text to OpenAI via n8n)

- Streams answer back (in same window, no copy-paste)

- Logs metadata (timestamp, user ID, redaction count - NO raw PII)

### Key Differentiators:

| Feature | PrivaSend | Competitors (LLM Guard, Lakera) |
| --- | --- | --- |
| Completes workflow | One-click AI answer | Stop at redaction |
| Local processing | Ephemeral, no storage | API-based (data sent to vendor) |
| SMB pricing | $15-25/user/month | $10K-100K+ enterprise |
| Setup time | 5 min (web-based) | Weeks (IT integration) |
| Target | 10-500 employees | 500+ only |

### Technical Architecture (High-Level):

[User] → [Lovable UI] → [Bubble form] → [n8n webhook]

→ [Text Parser (regex)] → [Redaction logic] → [Display results]

→ [User clicks "Send to AI"] → [n8n OpenAI node] → [Stream response]

→ [Log anonymized data to Supabase] → [Return to UI]

Privacy Guarantees:

- Ephemeral processing: Data deleted after response (no server storage)

- Local-first where possible: Regex runs server-side but no persistence

- Anonymized logs: Store counts (e.g., "3 emails redacted") NOT actual PIIs

- No AI in detection layer: Regex = deterministic, no risk of LLM hallucination

## 4. MVP SCOPE (Must-Have for Demo)

### Must-Have Features (Demo-Critical):

- Prompt Input Scanner:

  - Text box (paste prompt) + File upload (PDF, DOCX)

  - Regex detection for 3-5 PII categories:

    - Emails (regex: [a-zA-Z0-9._%+-]+@[a-zA-Z0-9.-]+\.[a-zA-Z]{2,})

    - Phone numbers (US: \d{3}-\d{3}-\d{4} or \(\d{3}\) \d{3}-\d{4})

    - SSNs (US: \d{3}-\d{2}-\d{4})

    - Credit cards (simple: \d{4}-\d{4}-\d{4}-\d{4})

    - API keys (heuristic: [A-Za-z0-9_-]{20,})

- Redaction Engine:

  - Replace matches with placeholders: [EMAIL], [PHONE], etc.

  - Display "Before/After" view (optional toggle)

  - Show summary: "6 items redacted: 4 emails, 2 phones"

- One-Click AI Integration:

  - Button: "Send to ChatGPT" (or "Safe AI Query")

  - n8n node routes cleaned text to OpenAI API

  - Stream response back to UI (like ChatGPT interface)

- Basic Logging:

  - Store in Supabase: {user_id, timestamp, pii_count, status}

  - NO raw PII stored

  - Simple table view (admin only)

- Simple Web UI:

  - Built in Lovable (not Bubble - per curriculum update)

  - Mobile-responsive

  - Clear CTA: "Paste your prompt below"

  - Progress indicator: "Scanning..." → "Safe!" → "AI answering..."

### Nice-to-Have (V1 Post-MVP):

- Contextual analysis (LLM-as-judge for prompt injection)

- Custom policy upload (user-defined rules via JSON)

- Audit dashboard (view logs, export CSV)

- Multi-language support (regex for Indian phone formats)

### Future Vision (V2+):

- Local LLM support (Ollama, LM Studio integration)

- Enterprise compliance mapping (GDPR checks, HIPAA readiness)

- Agentic workflow integration (n8n multi-agent)

- Chrome extension (intercept ChatGPT inputs)

- Slack/Teams bot

### Explicitly Out-of-Scope (For 6 Weeks):

- Full compliance certification (mention "built with GDPR/CCPA principles")

- Multi-LLM routing (focus on OpenAI only)

- Advanced ML models (stick to regex + optional Presidio)

- Video demos (static screenshots + live demo)

- Scalable hosting (local n8n instance OK for demo)

- Payment gateway (freemium model documented, not built)

Demo Day Strategy:

- Live demo (scripted flow with pre-loaded test data)

- Fallback: Screenshots + verbal walkthrough if tech fails

- "Fake it till you make it": Mock advanced features (e.g., confidence score = hardcoded 98%)

## 5. TECHNICAL ARCHITECTURE

### Tech Stack (Outskill-Aligned):

| Component | Tool | Why | Curriculum Session |
| --- | --- | --- | --- |
| Frontend | Lovable | Rapid prototyping, integrated Supabase | Level 5 (Session 34) |
| Backend Logic | n8n | Workflow automation, no-code friendly | Level 4 (Sessions 18, 21, 24) |
| Detection | Regex (n8n Text Parser) | Deterministic, no AI leakage risk | Level 4 (Session 18) |
| Database | Supabase | Logs, user management | Level 5 (Session 37) |
| LLM Integration | OpenAI API | n8n native node | Level 4 (Sessions 15, 19) |
| File Upload | n8n Binary Data | PDF/DOCX text extraction | Level 4 (Session 21) |
| Deployment | Vercel (Lovable) + Self-hosted n8n | Quick MVP hosting | Level 5 (Session 36) |

### Data Flow:

1. User Input (Lovable UI)

↓

2. POST to n8n Webhook (File + Text)

↓

3. Extract Text (n8n "Extract from File" node if PDF)

↓

4. Text Parser (Regex Patterns)

↓

5. Redaction Logic (Replace matches with placeholders)

↓

6. Return Results to UI (via Webhook Response)

↓

7. User Clicks "Send to AI"

↓

8. n8n OpenAI Node (POST /chat/completions)

↓

9. Stream Response to UI

↓

10. Log Metadata to Supabase (anonymized)

### Regex Patterns (Starter Set):

// Email

const emailPattern = /[a-zA-Z0-9._%+-]+@[a-zA-Z0-9.-]+\.[a-zA-Z]{2,}/g;

// US Phone (multiple formats)

const phonePattern = /(\d{3}[-.]?\d{3}[-.]?\d{4})|(\(\d{3}\)\s?\d{3}[-.]?\d{4})/g;

// US SSN

const ssnPattern = /\d{3}-\d{2}-\d{4}/g;

// Credit Card (simple 16-digit with optional dashes)

const cardPattern = /\d{4}[-\s]?\d{4}[-\s]?\d{4}[-\s]?\d{4}/g;

// API Key (heuristic: 20+ alphanumeric)

const apiKeyPattern = /\b[A-Za-z0-9_-]{20,}\b/g;

Refinement Strategy:

- Start with these 5 patterns

- Test on synthetic dataset (50+ examples)

- Tune for false positives (e.g., dates matching SSN pattern)

- Add patterns iteratively (e.g., Indian Aadhaar: \d{4}\s\d{4}\s\d{4})

### Privacy Architecture:

- No persistent storage of raw PII: Text processed in-memory, deleted after response

- Supabase logs: Only metadata (user_id, timestamp, redaction_count, status)

- Hashed user IDs: Use SHA-256 to anonymize logs

- Ephemeral n8n execution: Workflow runs once, no caching

Optional Enhancement (If Time Permits):

- Layer 2 Detection: Microsoft Presidio (NER-based) via HTTP Request node

  - Catches contextual PII (e.g., "John's SSN is...")

  - Fallback to regex if Presidio unavailable

## 6. USER EXPERIENCE (UX) FLOW

### User Journey:

- Landing Page (Lovable):

  - Hero: "Paste your AI prompt below. We'll make it safe."

  - Subtext: "No data stored. Ephemeral processing. GDPR-compliant."

  - CTA: "Start Scanning" button

- Input Screen:

  - Text box (500-char limit for MVP)

  - File upload button (PDF, DOCX only, 10MB max)

  - Example prompts (clickable): "Summarize this contract" / "Analyze this medical report"

- Processing State:

  - Animated shield icon + "Scanning for secrets..."

  - Progress bar (fake: always 3 seconds)

- Results Screen:

  - Left panel: Original text (grayed out)

  - Right panel: Redacted text (highlighted placeholders in green)

  - Center: Stats card:

    - " Safe to send!"

    - "Redacted: 4 emails, 2 phones, 1 SSN"

    - Confidence: 98% (hardcoded for MVP)

- One-Click AI:

  - Button: "Send to ChatGPT" (glowing green)

  - Hover tooltip: "Your data is safe. Only cleaned text will be sent."

- AI Response:

  - Streaming text (like ChatGPT)

  - Shield icon always visible (reinforces safety)

  - Option to download redacted file

- Post-Action:

  - Option: "Scan another prompt"

  - Feedback: "Was this helpful? 👍👎"

### UI States (Bubble/Lovable):

- Loading: Skeleton screen while processing

- Error: "File too large (max 10MB)" or "Upload failed. Try again."

- Empty: Placeholder text: "Drag file here or paste text"

- Success: Green checkmark + confetti animation (optional flair)

### Mobile Responsiveness:

- Tested on: Desktop (1920x1080), Tablet (768x1024), Mobile (375x667)

- Key elements stack vertically on mobile

- File upload uses native camera for OCR (future)

## 7. COMPETITIVE POSITIONING

### Direct Competitors:

| Competitor | Strength | Weakness vs. PrivaSend |
| --- | --- | --- |
| Guardrails AI | Open-source, developer-friendly | No one-click UI, requires code |
| Lakera Guard | Real-time API protection | API-based (data sent to Lakera), enterprise pricing |
| LLM Guard | Comprehensive security toolkit | Complex setup, no SMB focus |
| Amazon Bedrock Guardrails | Cloud-native, AWS integration | Vendor lock-in, $$$, no local option |

### Indirect Competitors:

- Enterprise DLP (Symantec, McAfee): $10K-100K+, weeks to deploy, not AI-specific

- Prompt Security, CalypsoAI: Enterprise-wide governance, overkill for SMBs

- Langfuse, Datadog: Observability with safety checks, not redaction-focused

### White Space (PrivaSend's Moat):

- Hybrid local-cloud: Local regex + optional cloud LLM = best of both worlds

- SMB-focused: $15-25/user vs. $10K+ enterprise, 5-min setup vs. weeks

- One-click workflow: Competitors stop at redaction; we complete the AI query

- Open-source potential: Community-driven pattern library (future)

### Positioning Statement:

"PrivaSend is runtime prompt governance for SMBs. Unlike enterprise DLP (too expensive, slow) or API-based guards (data leaves your control), we offer local-first redaction with one-click AI integration at $15/user/month. Built for regulated SMBs who can't afford $100K solutions but can't afford data breaches either."

## 8. MONETIZATION STRATEGY

### Freemium Model:

- Free Tier: 10 redactions/month

  - Goal: User acquisition, viral testing

  - Conversion: ~5-10% to Pro

- Pro Tier: $15-25/user/month

  - Unlimited redactions

  - Priority support (email)

  - Custom regex patterns (via JSON upload)

- Team/Enterprise: $50-100/user/month

  - Admin dashboard

  - Audit logs (export CSV)

  - API access

  - HIPAA/GDPR compliance pack (future)

### Revenue Projections (Hypothetical):

- Year 1: 100 SMBs × $500/year = $50K ARR

- Year 2: 500 SMBs × $1K/year = $500K ARR

- Year 3: Scale to 2,000 SMBs × $2K/year = $4M ARR

### Growth Paths:

- Chrome Extension (intercept ChatGPT inputs)

- Zapier/Make Integrations (connect to Slack, Gmail)

- White-Label Licensing (sell to MSPs serving SMBs)

- Compliance Packs (HIPAA, GDPR, SOC 2 templates)

### Competitive Pricing:

- vs. Enterprise DLP: 100x cheaper ($15 vs. $10K+)

- vs. Lakera Guard: 50% cheaper (estimated)

- vs. DIY regex scripts: Professional-grade, no engineering time

Mentor Feedback Addressed:

- "How will you monetize?" → Clear freemium → Pro → Enterprise tiers

- "Why would SMBs pay?" → Cheaper than breach fines (GDPR: 4% revenue)

## 9. TESTING PLAN

### Test Corpus (50 Samples):

Create synthetic dataset with:

- 20 samples with obvious PII (emails, SSNs in standard format)

- 15 samples with obfuscated PII (e.g., "my number is five-five-five-one-two-three-four")

- 10 samples with false positives (dates that look like SSNs, email-like text)

- 5 samples with no PII (control group)

Tools: Faker.js, Mockaroo, manual generation

### Pass/Fail Criteria:

- ≥95% accuracy on obvious PII (20/20 samples)

- ≥80% accuracy on obfuscated PII (12/15 samples - expected some misses)

- <10% false positives (1/10 samples max)

- 0% false negatives on critical PII (SSNs, API keys = must catch all)

### Edge Cases to Test:

- Multi-language text (e.g., Hindi name + US phone number)

- Large files (50MB PDF → should error gracefully)

- Corrupted files (invalid PDF → show clear error)

- Empty inputs (blank text box → prompt user)

- Regex conflicts (date "12-34-5678" matches SSN pattern → tune regex)

### Testing Workflow:

1. Upload test sample to PrivaSend

2. Check redacted output against expected

3. Log result: Pass/Fail + notes

4. Iterate on regex if <95% accuracy

5. Re-test after each iteration

Responsible Tester: Fareed (finance background = detail-oriented)

## 10. ERROR HANDLING & EDGE CASES

### Scenario 1: 50MB PDF Upload

- Error: n8n timeout risk (default: 60s)

- Solution: Set file size limit (10MB max for MVP)

- UI: Show error: "File too large. Max 10MB. Try compressing or splitting."

### Scenario 2: OpenAI API Down

- Error: API returns 503 or timeout

- Solution:

  - Retry 3x with exponential backoff (1s, 2s, 4s)

  - If still fails: Show "AI unavailable. Download safe file and try again later."

- Fallback: Allow user to download redacted text (still useful)

### Scenario 3: 0 PII Found

- Not an error, but confusing UX

- Solution: Show: "No sensitive data detected. Proceed to AI?"

- Reasoning: User may want summary of non-sensitive text (e.g., news article)

### Scenario 4: False Positive (Date Matches SSN)

- Error: "12-31-2024" flagged as SSN

- Solution:

  - Add date exclusion logic to regex

  - Alternative: Confidence score <80% = show warning, let user override

### Scenario 5: Corrupted PDF

- Error: "Extract from File" node fails

- Solution: Catch error, show: "Unable to read file. Ensure it's a valid PDF."

### UI States (From PRD Section 3):

- Loading: Skeleton screen + "Scanning..." animation

- Error: Red banner with clear message + "Try again" button

- Empty: Placeholder text: "Drag file here or paste text to start"

- Success: Green checkmark + stats card

Responsible: Entire team tests error paths

## 11. DATA SECURITY & PRIVACY GUARANTEES

### Core Principles:

- Ephemeral Processing: Data deleted immediately after response

- No Raw PII Storage: Only anonymized metrics logged

- Local-First Detection: Regex runs server-side but no persistence

- Transparency: User sees exactly what was redacted

### Data Lifecycle:

1. User uploads → Stored in n8n memory (RAM) for workflow duration

2. Text extracted → Processed in-memory

3. Redaction applied → Results returned to UI

4. Workflow ends → All data purged from n8n

5. Log anonymized metadata → Supabase (user_id_hash, count, timestamp)

### What We Log (Supabase):

{

"user_id": "SHA256_hash_of_email",

"timestamp": "2026-01-28T10:00:00Z",

"redaction_count": {

"email": 4,

"phone": 2,

"ssn": 1

},

"status": "success"

}

NO raw PII stored (no emails, names, SSNs in logs)

### Proof of Safety (UI):

- Confidence Score: "98% safe" (based on pattern match confidence)

  - High confidence = all PIIs matched exact regex

  - Lower confidence = heuristic matches (e.g., long alphanumeric = API key?)

- Transparency Modal: "View what we hid" shows [EMAIL], [PHONE] tags (not original values)

- Explainer Text: "Your data is never saved. Processing is ephemeral."

### Compliance Basics (For MVP):

- Data Minimization: Only process what's necessary (text input)

- Encryption: HTTPS for all API calls (Lovable/Vercel default)

- Access Control: Admin-only log access (Supabase RLS)

- User Rights: No data to delete (ephemeral), no data portability needed

Compliance Note: MVP is "built with GDPR/CCPA principles" but NOT fully certified. Full cert = V2 feature.

## 12. DEMO DAY STRATEGY

### Demo Flow (3 Minutes):

Script:

- Hook (10s): "If your boss revealed your ChatGPT history, would you still have a job?"

- Problem (30s): "57% of employees leak sensitive data to LLMs. Average breach: $4.45M."

- Solution (20s): "PrivaSend redacts PII before it hits AI. One-click, no copy-paste."

- Live Demo (90s):

  - Upload fake contract with SSNs, emails

  - Show "Scanning..." → "6 items redacted"

  - Click "Send to ChatGPT" → Stream answer

  - Highlight: "Your data never left our secure environment"

- Vision (30s): "V1: Custom rules. V2: HIPAA compliance. V3: Chrome extension."

### Visual Elements:

- Before/After Split Screen: Raw text (left) vs. Redacted (right) with green highlights

- Confidence Meter: Animated gauge showing "98% Safe"

- Test Case Variety:

  - Medical report (HIPAA angle)

  - Legal contract (NDA angle)

  - Financial spreadsheet (PCI angle)

### Fallback Plan:

- If live demo fails: Have pre-recorded video (30s) ready

- If WiFi fails: Static screenshots + verbal walkthrough

- If n8n crashes: Show Figma mockup + explain architecture

### "Wow Factor" Ideas:

- Safety Cockpit UI: Left panel = "Danger Zone" (raw text), Center = "Processing" (animated), Right = "Safe Zone" (redacted)

- Live Confidence Score: Animated counter ticking up to 98%

- Persona Modes: Toggle between "Consultant" / "HR Manager" / "Healthcare" (different UI themes)

## 13. COMPETITIVE RESEARCH (Action Item)

Status: Not completed yet (per team discussion)

To-Do (By Feb 10):

- Team tests 2-3 competitors:

  - Lakera Guard (API-based)

  - Guardrails AI (open-source)

  - CleanPrompt (if accessible)

Document:

- UX Patterns: How do they show redactions? (black bars, placeholders, highlights?)

- Features: What do they offer? (redaction only, or full workflow?)

- Gaps: What don't they do that PrivaSend does? (one-click AI, local-first, SMB pricing)

Deliverable: 1-page competitive matrix (Hina + Naveli)

## 14. GO-TO-MARKET (Post-MVP)

MVP Focus: Build + Demo + Graduate
 Post-Cohort (If Pursuing):

### Phase 1: Validation (Weeks 7-12)

- Launch landing page (Lovable + Waitlist)

- Run ads targeting SMBs ($500 budget)

- Goal: 100 signups

### Phase 2: Pilot (Months 3-6)

- Onboard 5-10 beta customers (free)

- Gather feedback, iterate on features

- Testimonials + case studies

### Phase 3: Launch (Month 6+)

- Freemium live

- Content marketing (LinkedIn posts, blog)

- Partnerships (MSPs, compliance consultants)

Not Required for Demo Day - Document only for "Future Vision" slide

## 15. TEAM PROCESS & CADENCE

### Meetings:

- Weekly Standups: Tuesday & Thursday, 10 PM IST (7:30 AM PST)

- Format: 30-45 min

  - What I did since last meeting

  - What I'm doing next

  - Blockers (if any)

- Async Updates: Shared Google Doc (link in WhatsApp)

### Communication:

- Primary: WhatsApp group (quick questions)

- Documents: Google Drive (shared folder)

- Code: n8n workflows = export JSON, store in Drive

- Designs: Figma (or screenshots)

### Roles (Suggested - Team to Finalize Jan 28):

| Member | Strengths (From Bios) | Suggested Tasks |
| --- | --- | --- |
| Naveli | Research, UX/UI, multi-disciplinary | Design Lovable UI, demo strategy, pitch deck |
| Hina | Research, UX writing, education | Testing, documentation, pitch delivery |
| Sahil | Automation, n8n, AgriTech/HealthTech | n8n workflows, integrations, ops |
| Fareed | Finance, compliance, 20yrs exp | Compliance research, QA testing, n8n logic |
| Vani |  |  |

Limited Availability Members:

- Rajesh, Others: Async tasks (e.g., test specific features, review docs)

### Version Control:

- n8n: Export workflow JSON after each change → Save to Drive with version number (v1.0, v1.1)

- Lovable: Use built-in version history

- Docs: Google Docs (auto-versioned)

## 16. SCOPE CREEP PREVENTION

### Feature Freeze Date: Feb 23 (End of Week 4)

- After this: ONLY bug fixes + polish

- Weeks 5-6 = Demo prep, not new features

### Parking Lot (v2 Ideas):

Create "Future_Features.md" in Drive for:

- Local LLM support

- Multi-language PII detection

- Chrome extension

- Full HIPAA compliance

If someone suggests mid-build: "Great idea! Adding to v2 parking lot. Let's focus on MVP."

### Decision Framework:

Before adding ANY feature, ask:

- Is it required for demo? (If no → v2)

- Can we build it in <3 days? (If no → v2)

- Does it improve core UX? (If no → v2)

Responsible: Entire team holds each other accountable

## 17. OPEN QUESTIONS TRACKER

### Unresolved from Meetings:

- Should we use local LLM or API-based?

  - Decision needed by: Feb 5

  - Options:

    - A) Regex only (safest, simplest)

    - B) Regex + Presidio API (better accuracy, slight risk)

    - C) Regex + Local LLM (best privacy, complex setup)

  - Recommendation: Start with A, add B if time permits

- How to handle non-English PII?

  - Decision needed by: Feb 10

  - Options:

    - A) US-only for MVP (simplest)

    - B) Add Indian patterns (Aadhaar, PAN)

  - Recommendation: Start with A, document B for v1

- Bubble vs. Lovable for frontend?

  - Decision: Lovable (per curriculum: "Bubble almost dead")

  - Action: Team to watch Session 34 (Lovable intro)

- What if regex has <95% accuracy?

  - Contingency: Use test corpus to tune; if still low, add Presidio layer

- Who presents at demo day?

  - Decision: Hina (main) + Naveli (demo walkthrough)

  - Practice: 3 run-throughs before March 28

### Research Questions:

- Does Claude Code store data locally or cloud? (Ask mentor)

- Can n8n run fully self-hosted for zero data transmission? (Yes, per docs)

- What's the latency for n8n → OpenAI → response? (Test during build)

## 18. RISKS & MITIGATIONS

### Product Risks:

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Over-redaction (false positives) | Users frustrated, abandon tool | Medium | Tunable thresholds, user override, test corpus |
| Missed PII (false negatives) | Data leakage, liability | High | Hybrid regex + NER, confidence scores, transparency |
| Regex too slow (>5s) | Poor UX, users leave | Low | Optimize patterns, limit text length (500 chars MVP) |

### Market Risks:

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Saturated market (vs. LLM Guard) | Hard to differentiate | Medium | Emphasize local-first + one-click + SMB pricing |
| Low adoption (SMBs ignore) | No users | Medium | Free tier for viral testing, case studies |

### Technical Risks:

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| n8n crashes during demo | Demo fails | Low | Pre-recorded fallback video, practice 3x |
| Lovable-to-n8n webhook fails | No data flow | Medium | Test integration early (Week 2), use Postman |
| Supabase quota exceeded | Can't log data | Low | Free tier = 500MB (plenty for MVP) |

### Team Risks:

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Skill gaps (no n8n experience) | Slow build | High | Watch Level 4 sessions (18, 21, 24), use ChatGPT |
| Scope creep (add too many features) | Miss deadline | High | Feature freeze Feb 23, parking lot doc |
| Team dropout (Vani/Rajesh unavailable) | Less capacity | Medium | 4 core members sufficient, async tasks for others |

### Demo Day Risks:

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Live demo fails (bug) | Poor impression | Medium | Scripted test data, pre-recorded fallback |
| Presentation runs over 3 min | Get cut off | Low | Time practice runs, cut to 2:45 to be safe |
| Weak visuals (boring UI) | Low engagement | Medium | Invest in Lovable UI design, animated elements |

### Kill Criteria (When to Pivot):

- If by Feb 15: No working redaction logic

- If by Feb 23: Privacy flaw discovered (data leaks)

- If by March 1: Team dropout leaves <3 active members

## 19. CURRICULUM MAPPING (Rewatch Guide)

**NOTE: More on the curriculum from Outskill in Section 21.**

### CRITICAL SESSIONS (Must Rewatch):

Level 4: Automation with n8n

- Session 21 - HR Recruitment (File Handling)

  - Timestamp: 01:15:30 onwards

  - Why: Blueprint for file uploads, binary data, "Extract from File" node

  - What to Extract: How to accept PDF uploads, parse text, handle errors

- Session 24 - Webhooks & Serverless

  - Timestamp: 01:50:37 onwards

  - Why: Core to Lovable → n8n integration

  - What to Extract: Webhook setup, "Respond to Webhook" node, POST/GET handling

  - Team: Entire team watches (critical path)

- Session 18 - Text Parser & Regex

  - Timestamp: Full session (no specific timestamp noted)

  - Why: Regex = core detection logic

  - What to Extract: Text Parser node, regex syntax, replace logic

  - Team: Naveli + Hina (will write regex patterns)

### HIGH PRIORITY:

Level 5: Building Apps 4. Session 34 - Lovable Introduction

- Timestamp: 00:31:33 (Research Assistant demo), 01:12:08 (Messy Notes app)

- Why: Lovable UI basics, API security

- What to Extract: How to create forms, connect to webhooks, secure API keys

- Team: Naveli (UI lead)

- Session 37 - Supabase Backend

  - Timestamp: 01:44:40 (Storage), 02:11:14 (Edge Functions)

  - Why: Logging redaction metadata

  - What to Extract: How to create tables, storage buckets, RLS (Row Level Security)

Level 4: API Integration 6. Session 15 - HTTP Request Node

- Why: Calling OpenAI API manually (if needed)

- Session 19 - JSON Structured Output

  - Why: Forcing OpenAI to return clean data (not unstructured text)

  - Team: Fareed

### MEDIUM PRIORITY (If Time Permits):

- Session 20 - Self-Hosted n8n

  - Why: Understanding Docker setup for privacy (not cloud n8n)

- Session 32 - OCR & Production Workflows

  - Timestamp: 03:43:13 (OCR demo)

  - Why: If handling scanned PDFs (images)

  - Team: Skip unless users report OCR need

### LOW PRIORITY (For Reference Only):

- Level 1-3: Foundational but not directly applicable to backend logic

- Level 6: Final project examples (good for inspiration, not technical depth)

Action Item: Each member rewatches assigned sessions by Feb 5 (Week 1 of build phase)

## 20. SUCCESS METRICS (Demo Day Judging Criteria)

From Outskill Evaluation:

- Clarity of Problem (20%)

  - We have: 57% stat, $4.45M breach cost, clear pain point

  - Action: Memorize stats, practice explaining in <30s

- Clarity of Solution (20%)

  - We have: "Redact PII → One-click AI → Stream answer"

  - Action: Show visual workflow diagram in pitch

- Tool Integration (20%)

  - We have: n8n (Level 4), Lovable (Level 5), Supabase (Level 5), OpenAI API

  - Action: Mention specific Outskill tools in pitch

- Pitching Quality (20%)

  - Hina pitched well on Jan 25

  - Action: Practice 3x, time to 2:45 (under 3 min)

- Time Management (20%)

  - Risk: Complex build in 6 weeks

  - Mitigation: Feature freeze Feb 23, ruthless scoping

Internal Success Metrics:

- Working demo by Product Qualifiers (late Feb)

- ≥95% redaction accuracy on test corpus

- 0 crashes during 3 practice runs

- Positive mentor feedback at Product Qualifiers

## 21. COMPLETE CURRICULUM REFERENCE

Purpose: Comprehensive session-by-session breakdown of Outskill C5 curriculum (Levels 1-6, Sessions 1-40+) with relevance ratings, rewatch priorities, and tool mappings for PrivaSend development.

See document: PRD Section 21

## NEXT STEPS (Immediate Actions)

### By Jan 28 (Tomorrow's Meeting):

- Review this PRD - Entire team reads, comments

- Finalize roles - Use suggested assignments or vote

- Set weekly meetings - Lock in Tues/Thurs 10 PM IST

- Rewatch priority - Assign Level 4 Sessions 18, 21, 24

### Week 1 (Jan 28 - Feb 2):

- Define regex patterns - Naveli + Hina (5 PII types)

- Build n8n workflow - Sahil + Fareed (webhook → parser → response)

- Design Lovable UI - Naveli (mockup in Figma or Lovable directly)

- Create test corpus - Fareed (50 samples with synthetic PII)

### Week 2 (Feb 3-9):

- Connect Lovable to n8n - Sahil (webhook integration)

- Test redaction accuracy - Entire team (run test corpus)

- Add OpenAI node - Sahil + Fareed (one-click AI)

### Weeks 3-4 (Feb 10-23):

- Supabase logging - Fareed (anonymized metadata)

- UI polish - Naveli + Hina (loading states, error messages)

- Bug fixes - Entire team

- Competitive research - Hina + Naveli (test 2-3 tools)

### Weeks 5-6 (Feb 24 - Mar 9):

- Demo prep - Script, practice 3x

- Pitch deck update - Naveli (add demo screenshots)

- Final testing - Entire team (no new features)

### Product Qualifiers (Late Feb):

- Present MVP to mentors

- Get feedback (expect ruthless critique from Sokin)

- Iterate based on feedback

### Demo Day (March 28):

- Live demo in Bangalore (or online for international members)

- 3-minute pitch + Q&A

- Graduate! 🎓

## APPENDIX

### A. Glossary:

- PII: Personally Identifiable Information (emails, SSNs, phone numbers)

- DLP: Data Loss Prevention (security tools to prevent data leakage)

- NER: Named Entity Recognition (ML technique to identify names, locations, etc.)

- Presidio: Microsoft's open-source PII detection library

- Ephemeral: Temporary, deleted after use (no persistence)

- Regex: Regular Expression (pattern-matching syntax)

### B. References:

- TELUS Survey: 57% employees use ChatGPT for work

- IBM Breach Report: $4.45M average breach cost

- GDPR: EU data protection law (4% revenue fines)

- HIPAA: US health data protection law ($50K per violation)

### C. Contact Info:

- Team WhatsApp: everyone is already on the group

- Shared Drive: MVP - PrivaSend

- Team Members: 0. Team Members Info

- Mentors: Karthik (Program Manager), Sukin (Technical Mentor)

Document Status: Draft v1.0
 Next Review: Jan 28, 2026 (Team Meeting)
 Owner: Naveli Garg (with input from entire team)